Sprint 1 Planning

## Sprint Information

* Sprint Duration: 2/25/2020 - 3/12/2020
* How many hours you have to work on this project this sprint: 35
* Who is going to be here on what days (vacation / other class priorities)
  + Katelynn Call - Available all days except 3-2-2020 through 3-6-2020
  + Brian Callister - Available all days except 3-2-2020 through 3-6-2020
  + Cheston Gray - Available all days except 3-2-2020 through 3-6-2020
  + Josh Webster - Available all days except 3-2-2020 through 3-6-2020
* Pick a metric to evaluate each other on during the retrospective
* Scrum Master: Josh Webster
* Other Team Members
  + Katelynn Call
  + Brian Callister
  + Cheston Gray

## Stories to Work on

* Create Contact Us page
  + Size: L
  + Acceptance Criteria: Functional page that has a form to submit questions and a google map
  + Tasks
    - Create a form for the customer to fill out
    - Add a google map to the page
    - Create a modal that displays after the customer makes a submission
* Create a Projects page
  + Size: M
  + Acceptance Criteria: Displays a page that shows current projects that are being worked on including pictures
  + Tasks
    - Display multiple photos on the page
    - For each photo, have a Heading and a paragraph describing the project
    - Have links from the main page to each individual project
* Add a slideshow/carousel on the main page that changes every few seconds
  + Size: S
  + Acceptance Criteria: Main page has enough pictures that change every few seconds
  + Tasks
    - Obtain pictures relevant to the website
    - Rearrange the current content on the main page to accommodate the slideshow
    - Write the JavaScript that will change the pictures every few seconds
* Make Additions to the current pages
  + Size: S
  + Acceptance Criteria: Each page has the necessary additions
  + Tasks
    - Add a tool shed logo that appears twice on every page
* Update the Documents with the new Requirements
  + Size: M
  + Acceptance Criteria: Up to date documents
  + Tasks:
    - Update Requirements Definition