Sprint 2 Planning

## Sprint Information

* Sprint Duration: 3/12/2020 - 3/19/2020
* How many hours you have to work on this project this sprint: 30
* Who is going to be here on what days (vacation / other class priorities)
  + Katelynn Call - Available all days except
  + Brian Callister - Available all days except
  + Cheston Gray - Available all days except
  + Josh Webster - Available all days except
* Pick a metric to evaluate each other on during the retrospective
* Scrum Master: Josh Webster
* Other Team Members
  + Katelynn Call
  + Brian Callister
  + Cheston Gray

## Stories to Work on

* Create Contact Us page
  + Size: L
  + Acceptance Criteria: Functional page that has a form to submit questions and a google map
  + Tasks
    - Create a form for the customer to fill out
    - Add a google map to the page
    - Create a modal that displays after the customer makes a submission
* Create a Projects page
  + Size: M
  + Acceptance Criteria: Displays a page that shows current projects that are being worked on including pictures
  + Tasks
    - Display multiple photos on the page
    - For each photo, have a Heading and a paragraph describing the project
    - Have links from the main page to each individual project
* Make Additions to the current pages
  + Size: S
  + Acceptance Criteria: Each page has the necessary additions
  + Tasks
    - Add a tool shed logo that appears twice on every page